# KWADRA

Product Requirements & Phased Development Scope

Version 1.0  |  09 October 2026  |  Draft for team review

Rental property management, tenant experience, and property discovery for the Philippines. Hosting assumption: Contabo VPS, modular-monolith API, PostgreSQL, Flutter mobile, web portal, and public marketplace.

# Executive decisions

Build landlord operations first; tenant self-service second; rental discovery third; gateway payments and SaaS subscriptions fourth.

Treat every payment, invoice, deposit, and adjustment as auditable financial data. A screenshot is not confirmed payment.

All private records must be organization-scoped. Marketplace listings expose only approved public fields.

Security, backups, automated testing, and monitoring are release requirements in every phase, not later features.

All prices, dates, and timelines in this document are proposals until the product owner approves them.

# 1. Product definition and boundaries

Vision: One connected rental lifecycle: landlord manages a unit, publishes an available listing, seeker inquires, approved applicant becomes a tenant, and the tenant manages bills and maintenance through Kwadra.

Initial target segment (hypothesis): Philippine boarding-house and apartment operators with roughly 5–30 units. Validate through interviews before fixing pricing or feature priorities.

| Persona | Primary jobs | Core pain points |
| --- | --- | --- |
| Landlord / staff | Manage inventory, leases, collections, utility charges | Manual ledgers, late payments, vacancy, disputes |
| Tenant | Understand obligations, pay, request repairs | Unclear balances, lost receipts, slow response |
| Rental seeker | Find and evaluate legitimate rentals | Outdated listings, hidden costs, scams |
| Platform admin | Protect platform, handle reports and abuse | Fraud, access issues, operational incidents |

# 2. Phase overview

| Phase | Objective | Release outcome / exit gate |
| --- | --- | --- |
| 0 – Discovery & foundation | Validate workflows and prepare secure platform | Approved business rules, ERD, API conventions, CI/CD, tested backups |
| 1 – Landlord MVP | Run core rental operations | Properties → leases → invoices → manual payments → balances |
| 2 – Tenant operations | Self-service and property operations | Tenant portal, proof review, maintenance, utilities |
| 3 – Marketplace | Rental discovery and inquiry conversion | Published listings, search, verified workflow, inquiries |
| 4 – Payments & business model | Provider payments and SaaS monetization | Reconciliation, subscription controls, gateway compliance |
| 5 – Scale & optimization | Reliability and deeper automation | Measured performance, reporting, availability improvements |

# 3. Cross-cutting standards and non-functional requirements

Architecture: Express + TypeScript modular monolith; PostgreSQL; Docker Compose on Contabo; optional Redis/BullMQ; separate frontend deployment.

Security: Argon2id passwords; secure session/token handling; MFA for platform admins; authorization checks on every protected resource; rate limiting; CSRF protection for cookie-based browser sessions.

Multi-tenancy: membership-based organization access; never trust client-provided organization IDs; test cross-tenant denial paths.

Data: UUID identifiers; foreign keys; NUMERIC for PHP money; UTC timestamps and Asia/Manila billing dates; audit important mutations; soft archive where appropriate.

Privacy: collect minimum required personal data, restrict ID/lease access, define retention and deletion procedures, and assess Philippine Data Privacy Act obligations.

Reliability: off-VPS encrypted backups, restore drills, health checks, disk alerts, application error logging, documented recovery procedures.

Quality: unit, integration, authorization, end-to-end, migration, backup-restore, and mobile responsiveness tests.

Accessibility: readable typography, form labels, error feedback, keyboard-friendly web workflows, low-bandwidth image handling.

Performance targets are provisional: p95 API response < 500 ms for common non-search requests under agreed load; measure and adjust before launch.

# 4. Roles and permission baseline

| Capability | Landlord owner | Staff (assigned) | Tenant | Seeker | Platform admin |
| --- | --- | --- | --- | --- | --- |
| Manage property and units | Yes | Scoped | No | No | Support-only |
| Manage leases and charges | Yes | Scoped | View own | No | Support-only |
| Record/verify manual payment | Yes | If granted | Submit proof | No | No by default |
| View private financial reports | Yes | If granted | Own ledger | No | No by default |
| Create maintenance ticket | Yes | Scoped | Own tenancy | No | No by default |
| Manage public listing | Yes | If granted | No | No | Moderate |
| Send inquiry / request viewing | Optional | Optional | Optional | Yes | Moderate |
| Suspend abusive account | No | No | No | No | Yes |

Rule: “Support-only” does not imply unrestricted data access. Require justified, logged, time-limited support actions and a least-privilege policy.

# 5. Phase 0 — Discovery and engineering foundation

Goal: Eliminate high-cost ambiguity before implementing rent and payment logic. Deliverables are version-controlled and signed off by product and engineering owners.

### DISC-001 | User research

Priority: Must  •  Actors: Product owner

Scope: Interview at least 10 landlords, 10 tenants, and 10 active seekers; collect actual recent workflows and artifacts.

Workflow: Recruit → interview → tag pain points → summarize → prioritize.

Rules / exceptions: Do not interpret willingness-to-use as willingness-to-pay.

Acceptance: Research summary contains recurring problems, exceptions, willingness-to-pay evidence, and top five validated needs.

### SPEC-001 | Business rules register

Priority: Must  •  Actors: Product + engineering

Scope: Document unit capacity, rent due dates, partial payments, deposits, utility computation, move-out, corrections, late fees, cancellations.

Workflow: Write example cases → review with landlords → approve version.

Rules / exceptions: Any disputed policy is marked open, with owner and decision deadline.

Acceptance: Each rule has ID, example, edge case, decision, and corresponding tests.

### DES-001 | Data model and permission model

Priority: Must  •  Actors: Engineering

Scope: ERD, table dictionary, lifecycle statuses, organization scoping, membership permissions, archival rules.

Workflow: Model entities → review constraints → test representative scenarios.

Rules / exceptions: Tenant may participate in multiple leases over time; shared rooms require explicit capacity model.

Acceptance: ERD covers all Phase 1 records and prevents cross-organization access.

### OPS-001 | Contabo deployment baseline

Priority: Must  •  Actors: DevOps

Scope: Provision Ubuntu LTS, SSH hardening, firewall, Docker Compose, reverse proxy, TLS, environment secrets, CI/CD, logging.

Workflow: Deploy staging → run health checks → simulate rollback.

Rules / exceptions: PostgreSQL and Redis must not expose public ports.

Acceptance: Staging deployment is repeatable; secrets excluded from Git; rollback documented.

### OPS-002 | Backups and recovery

Priority: Must  •  Actors: DevOps

Scope: Encrypted off-VPS DB and file backups; retention; restore procedure; alert on failure.

Workflow: Create backup → restore to isolated environment → verify checksums and data.

Rules / exceptions: Snapshots alone are insufficient; backup credentials isolated from app credentials.

Acceptance: One documented successful restore before private beta.

### UX-001 | Wireframes and contracts

Priority: Must  •  Actors: Design + engineering

Scope: Landlord navigation, onboarding, unit, lease, billing, payment, dashboard flows; API contract conventions.

Workflow: Prototype → usability walkthrough → approve → issue tickets.

Rules / exceptions: Cover loading, empty, validation, offline, and permission-denied states.

Acceptance: Screens and API schemas mapped to Phase 1 features.

## Phase 0 exit checklist

Research findings and target customer approved.

Phase 1 business rules resolved or explicitly deferred.

ERD, permission matrix, and OpenAPI conventions reviewed.

CI/CD, staging, TLS, monitoring, and backup restore demonstrated.

Phase 1 wireframes and acceptance tests reviewed.

# 6. Phase 1 — Landlord management MVP

Goal: One landlord can operate a portfolio without spreadsheets for occupancy, rent charges, manual payments, and balances. Focus on reliability over feature count.

### AUTH-001 | Accounts and access

Priority: Must  •  Actors: Landlord, staff

Scope: Email/phone identity as approved, registration, login/logout, recovery, secure sessions, organization membership.

Workflow: Register → verify contact → create organization → sign in.

Rules / exceptions: Duplicate contact handling; rate limits; locked/deactivated users denied.

Acceptance: Only authorized users access their organization; recovery does not expose account existence.

### ORG-001 | Organization and staff roles

Priority: Must  •  Actors: Owner, staff

Scope: Owner profile, staff invitation, roles and assigned-property scope.

Workflow: Owner invites → staff accepts → owner assigns permissions.

Rules / exceptions: No staff member can grant rights beyond their own.

Acceptance: Staff sees only authorized properties; revocation takes effect promptly.

### PROP-001 | Property management

Priority: Must  •  Actors: Owner, staff

Scope: Create/edit/archive property, address, category, amenities, rules and contact.

Workflow: Create property → validate → save → view portfolio.

Rules / exceptions: Cannot archive property with active leases without explicit controlled workflow.

Acceptance: Property appears in owner portfolio; no cross-organization reads.

### UNIT-001 | Unit inventory and occupancy

Priority: Must  •  Actors: Owner, staff

Scope: Create rooms/apartments; type, code, monthly base rent, capacity, status, floor and notes.

Workflow: Create property → add units → assign status → view vacancy.

Rules / exceptions: Unique unit code per property; occupied status derived from lease where possible.

Acceptance: Occupancy counts match active lease assignments; conflicting exclusive leases blocked.

### TEN-001 | Tenant records

Priority: Must  •  Actors: Owner, staff

Scope: Create tenant profile with minimum necessary contact details; archive; link to leases.

Workflow: Add tenant → check duplicate → attach to lease.

Rules / exceptions: Tenant record does not imply a current lease; restrict sensitive files.

Acceptance: Tenant history preserved when moving between units.

### LEASE-001 | Lease lifecycle

Priority: Must  •  Actors: Owner, staff

Scope: Create draft/active/ended lease; unit, tenant participants, term, due day, rent, deposit terms.

Workflow: Draft → validate capacity/date → activate → end/renew.

Rules / exceptions: No conflicting exclusive active leases; effective dates immutable after billing without controlled amendment.

Acceptance: Activation creates valid billing schedule; ended lease stops future recurring charges.

### BILL-001 | Monthly rent invoicing

Priority: Must  •  Actors: Owner, staff

Scope: Generate monthly invoices and line items, due dates, status and balance; safe reruns.

Workflow: Billing job → find eligible leases → create invoice → notify dashboard.

Rules / exceptions: Idempotent per lease/period; no duplicate invoice; adjustments logged.

Acceptance: Expected rent appears once per period; overdue balances calculate correctly.

### PAY-001 | Manual payment recording

Priority: Must  •  Actors: Owner, permitted staff

Scope: Record cash/bank/e-wallet payment with amount, date, method, reference, receipt; allocate to invoices.

Workflow: Open lease → record payment → allocate → confirm → issue receipt.

Rules / exceptions: Partial payment allowed; duplicate reference flagged; overpayment held as unapplied credit by explicit policy; no destructive edits.

Acceptance: Outstanding balance equals charges less allocations; reversals are auditable.

### DASH-001 | Operational dashboard

Priority: Must  •  Actors: Owner, staff

Scope: Occupancy, vacant units, current-period charges, collected amount, overdue balances, upcoming due dates.

Workflow: Open dashboard → filter property/date → drill into record.

Rules / exceptions: Metrics reconcile with underlying ledger; permission-scoped.

Acceptance: Sample ledger reconciles with dashboard and downloadable simple report.

### AUD-001 | Audit and export

Priority: Must  •  Actors: Owner, staff

Scope: Log creation, lease changes, invoice changes, payments, reversals, permission changes; CSV exports.

Workflow: User acts → append audit event → authorized reviewer inspects.

Rules / exceptions: Audit entries include actor, timestamp, organization, entity, action and minimal safe detail.

Acceptance: Critical actions have traceable events; exported totals match dashboard.

## Phase 1 scenarios that must pass

A landlord creates two properties, adds 15 rooms, and sees correct vacancy counts.

Two tenants share one room only if its capacity/lease model permits it.

Monthly generation rerun creates zero duplicate rent invoices.

A ₱5,000 invoice receives ₱2,000 then ₱3,000; outstanding balance reaches ₱0.

An incorrect payment is reversed with reason; ledger and audit history remain consistent.

Staff assigned to Property A cannot read or modify Property B.

Landlord A cannot access Landlord B data by changing a URL or request body.

Production-like backup can be restored to a clean environment.

## Phase 1 exclusions

No automatic GCash/Maya collection, no public marketplace, no advanced tenant self-service, no complex recurring utility metering, no AI pricing, no automated legal decisions, no full accounting/general ledger.

# 7. Phase 2 — Tenant portal and property operations

Goal: Tenants and landlords share accurate records and track day-to-day operational requests.

### PORT-001 | Tenant invite and portal

Priority: Must  •  Actors: Landlord, tenant

Scope: Invite/link tenant to lease; tenant sees own leases, balance, due dates and receipts.

Workflow: Invite → accept → authenticate → view own dashboard.

Rules / exceptions: Only linked active/historical tenancy data visible; invitation expires.

Acceptance: Tenant cannot access another tenant’s contract or ledger.

### PROOF-001 | Payment proof workflow

Priority: Must  •  Actors: Tenant, landlord

Scope: Upload payment proof and reference; landlord accepts/rejects; confirmed payment recorded once.

Workflow: Submit → pending → review → verified/rejected → notify.

Rules / exceptions: Screenshots are not verified payments; prevent duplicate confirmation.

Acceptance: Rejected proofs do not alter balance; approval links to auditable payment.

### MAINT-001 | Maintenance tickets

Priority: Must  •  Actors: Tenant, staff

Scope: Ticket with category, photo, severity, comments, status and resolution history.

Workflow: Create → acknowledge → assign → in progress → resolved → close.

Rules / exceptions: Restrict attachments; only relevant parties access tickets.

Acceptance: Tenant can see status and timestamps; staff can track unresolved requests.

### UTIL-001 | Utility billing

Priority: Should  •  Actors: Landlord, tenant

Scope: Meter readings, configurable per-unit or shared allocation, charge review and itemized invoice.

Workflow: Enter readings → preview → approve charges → invoice.

Rules / exceptions: Reject negative consumption unless correction; document rate and allocation basis.

Acceptance: Itemized amount matches recorded readings/formula; corrections audited.

### COMM-001 | Announcements and reminders

Priority: Should  •  Actors: Owner, tenant

Scope: Property announcements, due reminders, email/push preferences and delivery logs.

Workflow: Create message → select audience → queue → deliver.

Rules / exceptions: Opt-in and service notices handled according to policy; retries idempotent.

Acceptance: Only intended recipients receive messages; delivery failures visible.

### MOVE-001 | Move-out and deposits

Priority: Should  •  Actors: Owner, tenant

Scope: Move-out checklist, deposit ledger, deductions, refund record and closeout statement.

Workflow: Request → inspect → reconcile → approve → close.

Rules / exceptions: Deposit is not automatically rental income; deductions documented.

Acceptance: Closeout statement lists deposit, deductions, refunds, and remaining balance.

Phase 2 exit: tenant balances match landlord ledger; proof review never duplicates payments; maintenance permissions and utility examples pass; notification failures do not corrupt billing.

# 8. Phase 3 — Rental marketplace

Goal: Convert vacant inventory into trustworthy public listings and qualified inquiries.

### LIST-001 | Listing publishing

Priority: Must  •  Actors: Landlord, staff

Scope: Publish approved unit availability with rent, move-in costs, photos, amenities, house rules, location precision and contact policy.

Workflow: Draft → preview → submit verification → publish/unpublish.

Rules / exceptions: Private tenant data never appears; listing state tied to vacancy and approval.

Acceptance: Occupied/unavailable units are not shown as available; public page contains approved fields.

### SEARCH-001 | Search and filters

Priority: Must  •  Actors: Seeker

Scope: Location, price, unit type, occupancy, amenities, move-in cost and sorting.

Workflow: Search → filter → detail → save/share.

Rules / exceptions: Location disclosure respects owner and safety settings; paginate results.

Acceptance: Filters return correct listings; empty and slow-network states handled.

### INQ-001 | Inquiries and viewings

Priority: Must  •  Actors: Seeker, landlord

Scope: Inquiry submission, message status, viewing request, accept/decline and notifications.

Workflow: Inquire → landlord responds → propose schedule → confirm.

Rules / exceptions: Rate-limit spam; no guaranteed booking without landlord acceptance.

Acceptance: Inquiries reach correct owner; appointment status is consistent.

### TRUST-001 | Listing trust and moderation

Priority: Must  •  Actors: Admin, landlord

Scope: Publisher verification status, reporting, takedown, duplicate flags and appeal process.

Workflow: Submit proof → review → approve/reject → audit.

Rules / exceptions: Verification labels must accurately describe checks performed.

Acceptance: Reported listings can be hidden; moderation actions logged.

### SEO-001 | Indexable public pages

Priority: Should  •  Actors: Seeker

Scope: Server-rendered listing pages, canonical URLs, metadata, structured data where appropriate.

Workflow: Publish listing → indexable URL → update when status changes.

Rules / exceptions: Never index private tenant content.

Acceptance: Public pages have usable metadata and fast mobile loading.

Phase 3 exclusions: instant lease execution, deposit escrow, algorithmic tenant scoring, and claims that a property is guaranteed scam-free.

# 9. Phase 4 — Integrated payments and monetization

### GATE-001 | Payment provider integration

Priority: Must  •  Actors: Tenant, landlord

Scope: Approved provider checkout, signed webhook validation, settlement state, refunds and reconciliation.

Workflow: Initiate → provider processes → signed callback → reconcile → allocate.

Rules / exceptions: Never trust client success redirect; use idempotency keys and unique provider references.

Acceptance: Duplicate callbacks never double-credit; unsettled funds are clearly distinguished.

### SUB-001 | Landlord plans

Priority: Must  •  Actors: Owner, platform admin

Scope: Free/trial/paid plan entitlements, unit limits, invoices and subscription lifecycle.

Workflow: Choose plan → checkout → activate → renew/cancel.

Rules / exceptions: Define grace period and read-only downgrade behavior; never delete tenant data for nonpayment.

Acceptance: Entitlement changes enforce plan limits without corrupting records.

### FIN-001 | Financial reconciliation

Priority: Must  •  Actors: Finance/admin

Scope: Provider transaction mapping, fees, settlement reports, exceptions and refunds.

Workflow: Import/webhook → match → investigate unmatched → close period.

Rules / exceptions: Distinguish rent paid to landlord from platform subscription revenue.

Acceptance: Reconciliation totals balance against provider reports.

Gate: legal, tax, provider, privacy, and financial-flow review must precede live money movement. Avoid custody/escrow models without specialist advice.

# 10. Phase 5 — Optimization and expansion

### ANALYTICS-001 | Advanced reports

Priority: Should  •  Actors: Owner

Scope: Trends for occupancy, arrears aging, lease turnover, collections and export.

Workflow: Filter → aggregate → drill down.

Rules / exceptions: Use consistent definitions and period cutoffs.

Acceptance: Report totals reconcile to source records.

### AUTO-001 | Workflow automation

Priority: Should  •  Actors: Owner

Scope: Renewal reminders, escalation, templated notices and approved rules.

Workflow: Define rule → preview → enable → audit execution.

Rules / exceptions: Prevent duplicate notifications and unintended penalties.

Acceptance: Every automated action traceable and disableable.

### SCALE-001 | Reliability improvements

Priority: Must when justified  •  Actors: Engineering

Scope: Load tests, query optimization, object storage, separate DB/worker, failover planning.

Workflow: Measure → identify bottleneck → change → retest.

Rules / exceptions: No scaling migration without backup/rollback and measurable target.

Acceptance: Load and recovery targets met at agreed traffic levels.

# 11. Business rules register — decisions required before Phase 1

| ID | Decision to approve | Proposed starting policy |
| --- | --- | --- |
| BR-01 | Shared room / bedspace model | Unit has capacity; separate lease participants and occupancy constraints |
| BR-02 | Rent due date | Configured per lease; local calendar date in Asia/Manila |
| BR-03 | Monthly charge creation | One invoice per lease per billing period; reruns idempotent |
| BR-04 | Partial payments | Allowed; allocate to selected unpaid charges |
| BR-05 | Overpayments | Track unapplied credit; never silently erase |
| BR-06 | Late penalties | Deferred from MVP until policy/legal review |
| BR-07 | Deposits | Separate liability ledger; refund/deduction trail |
| BR-08 | Invoice corrections | Adjustment/credit note, not destructive overwrite |
| BR-09 | Payment corrections | Reversal with reason and actor audit |
| BR-10 | Lease changes | Effective-dated amendment; preserve history |
| BR-11 | Move-out billing | Stop future charges; reconcile open balance and deposit |
| BR-12 | Tenant data retention | Define policy with legal/privacy review |

# 12. Initial data model / ERD checklist

Required core entities: users, organizations, memberships, properties, units, tenants/tenant_profiles, leases, lease_participants, invoice_periods, invoices, invoice_items, payments, payment_allocations, deposit_transactions, audit_events, attachments, and outbox_events.

Phase 2 additions: maintenance_requests, maintenance_events, meter_readings, utility_rates, utility_allocations, notification_preferences, notifications, payment_proofs. Phase 3: listings, listing_media, inquiries, viewing_requests, verification_reviews, abuse_reports. Phase 4: payment_provider_events, settlements, subscriptions, plans, subscription_invoices.

Add unique constraints for organization+property unit codes and lease+period invoices.

Enforce referential integrity and validate organization ownership through application services.

Define statuses and transitions explicitly; prefer event history for financial operations.

Index organization ID, property ID, lease ID, invoice due date, payment reference, and listing search fields.

Use an outbox table for reliable downstream notifications after committed transactions.

# 13. API and UI deliverables

| Area | Required artifacts |
| --- | --- |
| API | OpenAPI schemas; versioning; authentication and error conventions; pagination/filtering; idempotency and rate limits |
| UI/UX | Sitemap, flows, mobile/web wireframes, design tokens, empty/loading/error states, accessibility checks |
| Engineering | Module boundaries, migration conventions, integration tests, observability and deployment runbooks |
| QA | Test case IDs linked to acceptance criteria, cross-tenant security suite, billing fixtures and regression plan |

# 14. Requirements traceability matrix

| Problem ID | User problem | Features / phase | Verification |
| --- | --- | --- | --- |
| P-L01 | Manual rent and payment tracking | BILL-001, PAY-001 / P1 | Monthly ledger reconciliation |
| P-L02 | Vacancy uncertainty | UNIT-001 / P1; LIST-001 / P3 | Occupancy and listing status tests |
| P-L03 | Utility charge disputes | UTIL-001 / P2 | Meter/charge calculation cases |
| P-T01 | Tenant unclear balance | PORT-001 / P2 | Tenant-landlord ledger consistency |
| P-T02 | Lost proof / disputes | PROOF-001, AUD-001 / P2/P1 | Proof state and audit tests |
| P-T03 | Slow maintenance handling | MAINT-001 / P2 | Ticket lifecycle E2E |
| P-S01 | Fake or outdated listings | TRUST-001, LIST-001 / P3 | Moderation and vacancy sync tests |
| P-S02 | Hidden move-in cost | LIST-001 / P3 | Total move-in cost field checks |
| P-S03 | Difficulty contacting landlord | INQ-001 / P3 | Inquiry/viewing workflow tests |

# 15. Release quality gates

| Gate | Minimum evidence |
| --- | --- |
| Security | No critical known vulnerabilities; tested role/organization boundaries; secure secrets and TLS |
| Data integrity | Rent, partial payments, reversals, deposits and concurrency test cases pass |
| Backups | Recent encrypted off-site backup and successful isolated restore |
| Operations | Monitoring, alerts, logs, runbooks, rollback and incident owner defined |
| UX | Key user journeys usable on target phones and desktop; clear failure messages |
| Privacy | Data inventory, access policy, retention policy and relevant legal review |
| Product | Phase acceptance criteria signed off by product owner and test lead |

# 16. Proposed backlog and implementation order

| Sprint grouping | Work package | Dependency |
| --- | --- | --- |
| Foundation A | Repository, CI, containers, auth conventions, schema baseline | Approved Phase 0 decisions |
| Foundation B | Organization roles, property and unit CRUD | Foundation A |
| Operations A | Tenant profiles, lease lifecycle, occupancy rules | Foundation B |
| Operations B | Invoices, idempotent billing job, payment allocation | Operations A |
| Operations C | Dashboard, receipt, audit, exports | Operations B |
| Hardening | Cross-tenant tests, backups, restore, UAT, release | All previous packages |

Sprint durations and delivery dates are intentionally not fixed. Estimate effort after wireframes, business rules, and team capacity are confirmed.

# 17. Open decisions and sign-off

| Question | Owner | Status |
| --- | --- | --- |
| Web portal: Flutter Web vs React? | Engineering / product | Open |
| Initial customer: boarding houses vs apartments? | Product | Open |
| Shared beds and co-tenants in Phase 1? | Product / engineering | Open |
| Exact deposit and credit handling? | Product / finance | Open |
| Manual payment verification policy? | Product / operations | Open |
| Primary identity: email, phone, or both? | Product / security | Open |
| Initial free-tier and pricing? | Business | Deferred to P4 |
| Data retention and landlord verification standards? | Legal / privacy | Open |

Approval: Product owner __________________  Engineering lead __________________  QA lead __________________  Date __________

Document status: Planning draft. This specification is an implementation baseline, not a legal compliance certification or a guarantee of production capacity.